💊 PhysioPath

Your Physio. In Your Pocket. Offline.

| Team Antigravity | Version 1.0 — Hackathon | Status Active Build |
| --- | --- | --- |

# 1. Executive Summary

PhysioPath is an offline-first physiotherapy exercise guidance web app built for two distinct user types: physiotherapists who prescribe exercise plans, and patients who need to follow them reliably at home — with no internet, no login, and no confusion.

The Core Problem We Are Solving - Patients prescribed physio exercises post-injury or surgery often perform them incorrectly at home - They forget clinic demonstrations within days, leading to re-injury from improper form - Existing solutions require cameras (too complex), constant internet (unavailable at home), or patient logins (too much friction) - There is no guided, offline-capable tool that bridges the therapist and patient without technical barriers

PhysioPath solves all of this with a therapist-side plan builder and a patient-side guided workout experience — featuring animated exercise cards, voice coaching, rep tracking, and a weekly progress log. All of it works after a single online setup, with zero internet required thereafter.

# 2. Problem Statement & Constraints

## 2.1 Problem

The physiotherapy compliance gap is a well-documented clinical issue. Patients receive hands-on demonstration at the clinic but have no reliable reference at home. The result:

- Incorrect exercise execution causes re-injury

- Adherence drops sharply after one week

- Therapists have no visibility into patient compliance

- No current tool is simple enough for non-technical patients in low-connectivity environments

## 2.2 Hard Constraints

| ❌ What We CANNOT Do - No real-time camera pose detection — too compute-heavy for 24-hour build - No requiring patients to create an account or log in - No requiring internet connection after the initial setup - No requiring therapist to have technical skills to create a plan | ✅ What We MUST Do - Therapist creates exercise plans via a simple form-based interface - Patient accesses plan via a shareable link — no app install, no login - Clear visual exercise steps with common mistake warnings - Rep tracking and weekly log stored locally on device |
| --- | --- |

# 3. User Personas

| Attribute | Physiotherapist (Clinician) | Patient |
| --- | --- | --- |
| Name | Dr. Meena Sharma | Raj Kumar |
| Age | 32–55 | 25–70 |
| Tech Level | Moderate — comfortable with forms and email | Low — uses WhatsApp and basic browsing |
| Device | Laptop or tablet at clinic | Android or iPhone at home |
| Goal | Assign correct exercises and ensure adherence | Follow exercises correctly without re-injury |
| Pain Point | No way to know if patient is doing exercises | Forgets steps, loses printed sheets, unsure of form |
| Connectivity | Reliable clinic WiFi | Weak or no home internet — often offline |
| Login | Yes — secure therapist account | No login — link-only access |

# 4. Feature Specification

## 4.1 Therapist Portal — Online

### 4.1.1 Exercise Plan Builder

The therapist creates a plan using a clean web form — no training required. The form captures:

- Patient name and plan duration (in weeks)

- Exercise list with: name, muscle group, sets, reps, rest time between sets, difficulty level

- Per exercise: step-by-step illustrated instructions (image upload or pre-built SVG library)

- Per exercise: a list of Common Mistakes shown as red-flagged warnings to the patient

- Exercise ordering — drag to rearrange

### 4.1.2 Pre-Built Exercise Library

A library of 15+ common physiotherapy exercises with pre-made SVG illustrations and default mistake warnings. The therapist can select from the library and customise reps/sets, reducing plan creation time to under 5 minutes.

### 4.1.3 Shareable Link & QR Code Generation

On saving a plan, the system generates:

- A unique URL: physiopath.app/patient/{token}

- A QR code the therapist can print or show on screen — patient scans once

- Optional plan expiry date (e.g. 4 weeks), after which the plan shows a 'Plan Complete' screen

## 4.2 Patient Portal — Offline-First

### 4.2.1 Exercise Card View

The patient lands on their personalised plan page. Each exercise is presented as a card showing:

- Exercise name and muscle group targeted

- Illustrated steps (numbered, with images)

- Common mistakes section — highlighted in red with warning icon

- Sets and reps summary

- Swipe left/right to navigate between exercises

### 4.2.2 Guided Workout Mode ⭐ (Unique Feature)

The flagship feature. The patient taps 'Start Workout' and enters a step-by-step guided session:

- State machine flow: Intro → Exercise Step View → Rep Counter → Rest Timer → Next Exercise → Summary

- Voice Cues via Web Speech API: 'Starting Set 1 of 3', 'Rep 5 — watch your knee alignment', 'Rest for 30 seconds'

- Large tap-to-count rep button — usable with one hand, designed for patients in pain

- Rest countdown timer between sets with audio alert

- Wake Lock API — screen stays on throughout the workout, no phone going dark mid-exercise

- Animated step transitions — smooth, not jarring

- All progress auto-saved to device storage after each set

### 4.2.3 Progress Tracking

- Weekly completion heatmap — GitHub-style calendar showing which days exercises were done

- Streak counter — 'Day 5 streak 🔥' shown on home screen for motivation

- Per-exercise completion log: which sets were done, how many reps

- All stored in IndexedDB — works fully offline, no server sync needed

### 4.2.4 Offline & PWA

- Progressive Web App — patient can tap 'Add to Home Screen' for app-like experience

- Service Worker caches all app assets and exercise plan data on first load

- All subsequent visits work with zero internet, including in airplane mode

- iOS install guidance shown automatically for iPhone users (Share → Add to Home Screen)

- 'Available Offline ✅' badge shown once the plan is cached

# 5. Technical Architecture

## 5.1 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React + Vite | Component-based UI, fast dev build |
| PWA / Offline | vite-plugin-pwa + Workbox | Service worker, asset caching, offline shell |
| Local Storage | Dexie.js (IndexedDB) | Store plan data and progress logs on device |
| Voice Cues | Web Speech API (browser native) | Audio coaching — no library needed |
| Wake Lock | Wake Lock API (browser native) | Screen stays on during workout |
| Swipe Gestures | react-swipeable | Mobile exercise navigation |
| Backend | Node.js + Express | API server for plan creation and retrieval |
| Database | MongoDB Atlas (free tier) | Persistent plan storage, token management |
| QR Codes | qrcode npm package | Generate patient QR on plan save |
| Auth (Therapist) | JWT + bcrypt | Secure therapist login |
| Deployment | Vercel (frontend) + Render (backend) | Free tier, fast deploy in under 10 min |

## 5.2 Data Flow

End-to-End Data Flow - Step 1 — Therapist logs in and creates exercise plan via form → saved to MongoDB with unique token - Step 2 — System generates link (physiopath.app/patient/{token}) and QR code → therapist shares with patient - Step 3 — Patient opens link once (needs internet) → app fetches plan from API → saves to IndexedDB on device - Step 4 — Patient returns for daily workouts → app loads from IndexedDB → fully offline from this point - Step 5 — Patient marks reps done → progress saved to IndexedDB → weekly log updated locally - Step 6 — (Optional) When online, progress synced back to server via background sync API

## 5.3 MongoDB Data Schema

Plan Document (stored in MongoDB):

{ token, therapistId, patientName, createdAt, expiresAt,
  exercises: [{ id, name, muscleGroup, sets, reps, restSeconds,
    steps: [{ order, instruction, imageUrl }],
    mistakes: [string] }] }

# 6. API Routes

| Method | Route | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/auth/login | None | Therapist login — returns JWT token |
| POST | /api/plans | JWT | Create patient plan — returns token + QR code URL |
| GET | /api/plans/:token | None | Patient fetches plan by token (cached after first call) |
| POST | /api/plans/:token/log | None | Sync patient weekly log when back online |
| GET | /api/exercises/library | JWT | Fetch pre-built exercise library for therapist |

# 7. UI / UX Design Principles

## 7.1 Mobile-First Requirements

| Rule | Implementation |
| --- | --- |
| Touch target minimum | All buttons minimum 64×64px — patients may be in pain |
| Bottom navigation | Nav bar fixed at bottom for thumb reach (not top) |
| Screen-on during workout | Wake Lock API — screen never sleeps mid-exercise |
| Swipe navigation | Swipe left/right between exercise cards via react-swipeable |
| Font size | Minimum 16px body, 20px+ for instructions — usable without glasses |
| Offline indicator | Green '✅ Available Offline' badge shown in header after cache |
| iOS install prompt | Custom banner with Share → Add to Home Screen instructions for Safari |
| Tap feedback | active:scale-95 CSS transition on all interactive elements |

## 7.2 Screen Layouts

### Patient Home Screen

Patient Home Layout - Header: Patient name, week number, streak counter (🔥 N day streak) - Today's Plan section: Exercise cards with set completion indicators (✅ ✅ ⬜) - Swipe hint: < swipe for next exercise > - Primary CTA: Large 'START WORKOUT' button — full width, green - Bottom Nav: Home ¦ Workout ¦ Progress ¦ Settings

### Guided Workout Mode Screen

Workout Mode Layout - Top bar: Exercise N of Total, exercise name, X button to exit - Illustration area: SVG/image of exercise step - Step text: Large readable instruction (e.g. 'Hold for 5 seconds') - Mistake warning: Red banner '⚠️ Don't lock your knee' shown during relevant steps - Set indicator: 'SET 2 OF 3' centered above rep button - Rep button: Giant circular button showing current rep count — tap to increment - Bottom: Rest timer appears automatically between sets

# 8. 24-Hour Build Timeline

| Time Block | Task | Owner | Priority |
| --- | --- | --- | --- |
| Hour 0–2 | Repo setup, Vite + React PWA scaffold, MongoDB Atlas cluster, Express skeleton | Full team | P0 |
| Hour 2–6 | Backend: auth, plan creation, token generation, QR code, GET plan route | Backend | P0 |
| Hour 6–10 | Patient UI: plan load from token, exercise card component, steps + mistakes display | Frontend | P0 |
| Hour 10–14 | Guided Workout Mode: state machine, rep tracker, rest timer, voice cues | Frontend | P0 |
| Hour 14–17 | Dexie.js offline storage, service worker config, offline badge, PWA manifest | Frontend | P0 |
| Hour 17–20 | Therapist portal: login, exercise builder form, library picker, plan save + QR display | Frontend | P1 |
| Hour 20–22 | Progress heatmap, streak counter, Wake Lock API, iOS install prompt | Frontend | P1 |
| Hour 22–23 | Mobile QA: test on real Android + iPhone, fix touch targets, test offline in DevTools | Full team | P0 |
| Hour 23–24 | Deploy to Vercel + Render, record demo video, prepare judge presentation | Full team | P0 |

# 9. Differentiators — Why PhysioPath Wins

| Feature | Why It Stands Out | No Other Team Will Have This Because |
| --- | --- | --- |
| 🎙️ Voice Coaching | Audio cues guide each rep, set, and rest period — feels like a real physio | Requires Web Speech API integration + timing logic most teams skip |
| 📴 True Offline Mode | Works in airplane mode after first open — demonstrated live to judges | Requires PWA + Service Worker + IndexedDB — complex to implement in 24hr |
| 📱 QR Code Onboarding | Patient scans QR at clinic — one tap to start, zero friction | Most teams will use manual link sharing or require app install |
| 🔥 Streak System | Motivational daily streak shown on home screen — drives adherence | Behaviour-change psychology baked into the product — not just a feature list |
| ⚠️ Mistake Warnings | Red-flagged common mistakes shown at the exact moment of each step | Directly targets the re-injury problem — not just exercise display |
| 💡 Wake Lock | Screen never sleeps during workout — no phone going dark mid-exercise | Small but powerful — judges will notice when demoed on a real phone |
| 🏋️ Guided Mode | Active coaching experience, not passive card reading | Transforms the app from an information tool to a workout companion |

# 10. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Service Worker not caching correctly | Medium | High | Test offline mode in Chrome DevTools from Hour 17 — fix before Hour 22 QA |
| Voice cues not triggering on iOS (requires user gesture) | High | Low | Show 'Tap to enable audio' prompt before workout starts on iOS |
| Wake Lock not supported on all devices | Medium | Low | Graceful fallback — show 'Keep screen on in phone settings' tip |
| MongoDB Atlas free tier cold start | Low | Medium | Ping endpoint on app load to warm it up; all patient reads use cache anyway |
| Therapist form too complex to use in 24hr build | Low | High | Simplify to just 5 fields + pre-built library; full custom steps as bonus only |
| PWA install banner not showing on iPhone | High | Medium | Detect iOS user agent and show custom manual install instructions banner |

# 11. Success Metrics for Demo

What We Will Demo Live to the Judges - Turn on airplane mode → open the patient link → app loads fully offline — no spinner, no error - Tap 'Start Workout' → voice says 'Starting Set 1 of 3, exercise: Straight Leg Raise' - Tap rep button 10 times → rest timer counts down with audio alert - Complete full workout → summary screen shows sets done → progress saved to heatmap - Open therapist portal → create a new plan in under 3 minutes → QR code generated - Scan QR on a second device → patient plan loads instantly

# 12. Judge Demo Script

Use this word-for-word during the presentation:

"The problem is simple: patients forget, and they re-injure themselves. So watch this."

- Turn on airplane mode on your phone — show it to the judges.

- Open physiopath.app/patient/demo — it loads instantly from cache.

- Tap 'Start Workout' — voice says the exercise name and set number out loud.

- Show the mistake warning banner: 'Don't arch your lower back'.

- Finish the set — rest timer counts down. Screen stays on the entire time.

- Open therapist portal on laptop — create a plan and generate a QR code in 2 minutes.

- Scan QR with a judge's phone — patient plan loads. No login. No app install. Done.

"No camera. No login. No internet. Just physio that works. That's PhysioPath."

# 13. Appendix — Pre-Built Exercise Library

The following 15 exercises will be available in the therapist's library at launch:

| # | Exercise Name | Muscle Group | Default Reps | Common Mistake |
| --- | --- | --- | --- | --- |
| 1 | Straight Leg Raise | Quadriceps | 3×10 | Arching lower back |
| 2 | Clamshell | Glutes / Hip Abductors | 3×15 | Rotating the pelvis |
| 3 | Heel Slides | Hamstrings / Knee Flexion | 3×10 | Lifting heel off surface |
| 4 | Quad Sets | Quadriceps | 3×10 (5s hold) | Not fully tightening quad |
| 5 | Short Arc Quads | Quadriceps | 3×15 | Swinging the leg too fast |
| 6 | Standing Hip Abduction | Glutes | 3×12 | Leaning to the side |
| 7 | Wall Slides (Squat) | Quads / Glutes | 3×10 | Knees caving inward |
| 8 | Calf Raises | Gastrocnemius | 3×15 | Bouncing at the top |
| 9 | Ankle Pumps | Ankle / Calf | 3×20 | Moving too quickly |
| 10 | Prone Hip Extension | Glutes / Hamstrings | 3×10 | Rotating the hip outward |
| 11 | Seated Knee Extension | Quadriceps | 3×12 | Hyperextending the knee |
| 12 | Step Ups | Quads / Glutes | 3×10 each | Pushing off the bottom foot |
| 13 | Terminal Knee Extension | VMO / Quad | 3×15 | Locking knee aggressively |
| 14 | Side-Lying Hip Abduction | Glutes / IT Band | 3×12 | Rotating leg forward |
| 15 | Prone Press-Up | Lumbar / Core | 3×10 | Shrugging the shoulders |

PhysioPath — Built by Team Antigravity

Your physio. In your pocket. Offline.